Azure Logic Apps

Monitoring & Support

Statement of Work

Between

Colosseum AG, Talstrasse 70, 8001 Zurich, Switzerland

and

Sonrisa Informatikai Kft, 1038 Budapest, Népfürdő u. 22., Hungary

Issue date: 1th October 2025

Version: 1.2

Prepared by: Becze Szabolcs

Email: becze.szabolcs@sonrisa.hu

This document constitutes a Statement of Work by and between Colosseum AG and Sonrisa Informatikai Kft. The document and pricing will remain valid for 30 calendar days from the date of issuance, unless otherwise mutually agreed upon by both parties.

Contents

Contents	2

1.	Scope of MSA	3

Out of Scope	3

2.	Managed Services	3

2.1.	Support Resources	3

Technical Account Manager	3

Service Manager	4

Support Engineers	4

2.2.	Support Approach	4

2.3.	Service Levels	5

Coverage hours	5

Service Limitations	5

3.	Scope Management and Change Control	5

4.	Pricing Model	6

Cost Matrix	6

5.	Terms and Conditions	7

5.1.	Quarterly Reviews	7

5.2.	Term	7

5.3.	Other	7

This Statement of Work Number COL_SON_SOW_02 (the “Statement of Work” or “SOW”), dated 1st October 2025 (the “SOW Effective Date”), is made and entered into by and between Colosseum AG, Talstrasse 70, 8001 Zurich, Switzerland (“Client”) and Sonrisa Informatikai Kft., 1038 Budapest, Népfürdő u. 22., Hungary (“Service Provider”). This SOW is issued pursuant to, and governed by, the Master Services Agreement dated 24 July 2025 (the “MSA”).”

- Scope of SOW

The Managed Services agreement covers monitoring, diagnosis, and remediation activities for all in-scope Azure Logic Apps workflows. Our activities include:

- Continuous monitoring of workflows to detect anomalies and errors.

- Diagnostics and root cause analysis of failed or degraded executions.

- Monthly reporting of incidents, root causes, proposed solutions, and time/effort estimates.

- Quick Fixes Included. Remediations that require ≤30 minutes of engineer time are included. If the estimated effort exceeds 30 minutes, work moves to T&M (with Client approval). If a task initially estimated as a quick fix exceeds 30 minutes due to newly discovered scope, the first 30 minutes remain included; the remainder is billed T&M.

- More extensive interventions billed as Time & Material at an hourly rate €68.25 (exclusive of taxes) under this same agreement.

Out of Scope

Major redesigns, significant architecture changes, new workflow development, and third-party integrations outside the current environment are not included in the scope of this Managed Services package.

- Managed Services

  - Support Resources

Technical Account Manager

The Technical Account Manager (TAM) will serve as the primary point of contact for Colosseum within the scope of this Managed Services Agreement. Acting as both an advisor and coordinator, the TAM will provide oversight across operational, strategic, and architectural matters to ensure the service aligns with Colosseum’s business objectives. The TAM will regularly engage with Colosseum’s IT team through scheduled meetings, status reviews, and performance discussions, ensuring transparency and alignment on all activities. In addition, the TAM will manage the team of Support Engineers delivering the day-to-day services, and will act as the primary escalation point for both Sonrisa’s engineers and Colosseum’s stakeholders.

Service Manager

The Service Manager will be responsible for the overall quality and consistency of the Managed Services delivered to Colosseum. This role ensures that agreed service levels are met, oversees reporting and compliance, and drives continuous improvement of the service. The Service Manager will also facilitate monthly service reviews, addressing any concerns and ensuring corrective actions are implemented where necessary.

Support Engineers

Support Engineers provide day-to-day technical support for Colosseum’s Azure Logic Apps during standard service hours (Mon–Fri, 8 hours/day). They act as first responders to monitoring alerts and incident reports, performing diagnostics and quick fixes within the agreed service scope. When issues require escalation, they work closely with the Technical Account Manager to coordinate resolution and ensure timely communication.

  - Support Approach

Incidents are handled through a clear process that ensures fast response, transparent communication, and documented closure. Each step defines who is responsible and how progress is reported.

- Detection & Logging – Incidents are identified via monitoring or reported by Colosseum, then logged and categorized.

- Initial Response – Support Engineers act as first responders, acknowledge the issue, and perform a quick assessment.

- Resolution Path

  - Quick fixes (≤ 30 minutes) are resolved directly.

  - More complex issues are escalated to the TAM, who coordinates resources and communicates next steps.

- Escalation & Oversight – The TAM manages escalations; the Service Manager becomes involved for recurring or systemic issues.

- Closure & Reporting – Once resolved, incidents are validated, documented, and included in the monthly service report.

This approach ensures that every incident is tracked from detection to closure, with clear accountability at each stage.

  - Service Levels

Coverage hours

Support services are provided during standard business hours, Monday to Friday, 8:00 AM – 5:00 PM CET/CEST. Within this service window, all incidents will be acknowledged and addressed with an SLA detailed below.

- P1 (Critical): Platform-wide outage / business-stopping impact. Response: 1h; Work-to-Restore: 8h (best effort during Service Hours; if 24×7 not purchased, response begins next Service Hour).

- P2 (High): Degraded processing impacting critical workflows. Response: 2h; Work-to-Restore: 16h.

- P3 (Medium): Non-critical incident. Response: 4h; Work-to-Restore: 3 business days.

- P4 (Low): Questions/minor tweaks. Response: 1 business day; Resolution: as planned.
Response/restore clocks run during Service Hours and pause when awaiting Client action/approval or during agreed maintenance windows.

Service Limitations

Any impact to the delivery of service levels or performance indicators that occurs outside of Sonrisa’s control or responsibility will not be considered in determining Response Time or Resolution Time. Such situations include, but are not limited to:

- Client-initiated outages, changes, or impacts in peripheral systems or domains.

- Mutually agreed maintenance windows or scheduled activities that temporarily affect service availability.

- Failures in Client’s network connectivity, identity management, or security configurations that prevent Sonrisa from accessing the Azure Logic Apps environment.

- Software or platform defects within Microsoft Azure or Dynamics 365 that require resolution by Microsoft.

- Delays caused by interoperability issues with unsupported or third-party systems and vendors.

- Force Majeure events as defined in the Agreement.

- Any situation where Sonrisa is awaiting a specific action, approval, or response from the Client that prevents timely resolution.

- Scope Management and Change Control

To maintain transparency and accountability, a formal Change Control process will be used to manage all changes to this Managed Services Agreement. This process ensures that any modification to scope, services, or responsibilities is properly reviewed, documented, and approved by both Colosseum and Sonrisa before implementation.

The Change Control process applies in particular when:

- New workflows are introduced into Colosseum’s Azure Logic Apps environment that require monitoring, support, or incident handling.

- Existing workflows are significantly modified in ways that increase their complexity or support requirements.

- Adjustments are requested to service levels, operating hours, or roles and responsibilities under this Agreement.

When a potential change is identified, either party may initiate a Change Request. This will include the reason for the change, the expected benefits and impacts, and any additional resources, time, or costs required. Sonrisa will review and validate the request, and both parties must agree in writing before the change becomes effective.

Approved changes may result in adjustments to the number of supported workflows, the overall service fee, or the duration of the Agreement. All such adjustments will be communicated transparently and confirmed through a formal Change Order.

- Pricing Model

Our pricing model is based on the number and complexity of workflows under management, combined with a fixed account management fee.

  - Cost Matrix

| Description | Quantity | Unit Price (€/ Month) | Monthly Total (€) |
| --- | --- | --- | --- |
| Simple Workflows | 43 | 35 | 1,505 |
| Moderate Workflows | 5 | 50 | 250 |
| Advanced Workflows | 3 | 65 | 195 |
| Total Monthly Fee |  |  | 1,950 |

*See ANNEX A for the detailed Definition of complexity and for the Workflow Inventory

  - Fees & Invoicing.

The monthly fee of €1,950 (excl. taxes) is invoiced after each month, with payment due 30 days from the invoice date. Time & Materials is billed at €68.25/hour (exclusive of taxes) in 15-minute increments. Client is responsible for applicable taxes and cloud-usage costs (e.g., Azure Monitor/Log Analytics).

- Terms and Conditions

  - Quarterly Reviews

During quarterly and annual service reviews, the Service Provider will engage in a true-up discussion with the Client to review the current allocation of monthly engineering hours. The Service Provider will provide recommendations for optimizing resource utilization and aligning service delivery with the Client’s evolving business needs and growth. Any adjustments to the service scope or fees resulting from these reviews shall be documented and agreed upon in writing by both Parties through the Change Control process.

Approved scope or tier changes take effect on the first day of the next billing month, unless otherwise agreed in writing.

  - Term

This Agreement shall remain in effect for a term of twelve (12) months, the SOW Effective Date. The Agreement shall automatically renew for successive twelve (12) month periods under the same terms and conditions, unless either Party provides written Notice of Non-Renewal no later than forty-five (45) days prior to the expiration of the then-current Term.

  - Other

For all matters not expressly covered under this Managed Services Agreement, the provisions of the Master Services Agreement (MSA) between the Parties shall apply in full force and effect. In the event of any conflict between this Agreement and the MSA, the terms of the MSA shall prevail, unless otherwise agreed in writing by both Parties.

ACCEPTED AND AGREED BY THE FOLLOWING AUTHORIZED REPRESENTATIVES OF THE PARTIES AS OF THE DATE(S) NOTED BELOW:

Colosseum AG

_______________________				_______________________

Name: Daniel Fehr					Name: Raoul Dias

Title: CFO						Title: Chief HR & Legal Officer

Date:							Date:

Sonrisa Informatikai Kft.

_______________________

Name:	Szurdi Miklós

Title: CEO

Date:

ANNEX A - Workflow Complexity definition and Inventory

Each workflow’s Complexity Index (CI) is the sum of Condition-count (each If/Switch/Until, conditional branch, or error-handling branch counts as 1; nested items count individually) and Direct workflow connections (count unique external systems/workflows called; repeated use of the same system counts once). Tiers: Simple if CI ≤ 5, Moderate if 6–10, Advanced if ≥ 11.

| Workfow ID | Conditions plus Connections | Complexity |
| --- | --- | --- |
| wf-aif-core-coupa-integrationTrigger | 3 | Simple |
| wf-aif-core-d365fo-exportData | 11 | Advanced |
| wf-aif-core-d365fo-handleDownloadedFile | 10 | Moderate |
| wf-aif-core-d365fo-importData | 4 | Simple |
| wf-aif-core-d365fo-importData-Trigger | 2 | Simple |
| wf-aif-core-d365fo-monitoring | 6 | Moderate |
| wf-aif-core-dm-integrationTrigger | 3 | Simple |
| wf-aif-core-filefetcher | 12 | Advanced |
| wf-aif-core-filesender | 4 | Simple |
| wf-aif-core-filesender-postsend | 4 | Simple |
| wf-aif-core-handleError | 9 | Moderate |
| wf-aif-core-integrationStatusUpdate | 27 | Advanced |
| wf-aif-core-jaggaer-filefetcher | 4 | Simple |
| wf-aif-core-opuscapita-integrationTrigger | 3 | Simple |
| wf-aif-core-outbound-integrationTrigger | 7 | Moderate |
| wf-aif-core-pms-integrationTrigger | 3 | Simple |
| wf-aif-coupa-int01-filefetcher-recurrence | 2 | Simple |
| wf-aif-coupa-int01-integration-vendPaymExport | 3 | Simple |
| wf-aif-coupa-int02-filefetcher | 0 | Simple |
| wf-aif-coupa-int02-filefetcher-recurrence | 2 | Simple |
| wf-aif-coupa-int02-integration-bankStmtImport | 3 | Simple |
| wf-aif-coupa-int14-filefetcher-recurrence | 2 | Simple |
| wf-aif-coupa-int14-integration-imprtDebitAdv | 4 | Simple |
| wf-aif-coupa-int34-filefetcher-recurrence | 0 | Simple |
| wf-aif-coupa-int34-integration-c54bankStmtImport | 1 | Simple |
| wf-aif-d365fo-exportData-jaggaer | 5 | Simple |
| wf-aif-dm-int31-filefetcher-recurrence | 2 | Simple |
| wf-aif-dm-int31-integration-importDMData | 3 | Simple |
| wf-aif-exquise-int26-filefetcher-recurrence | 2 | Simple |
| wf-aif-exquise-int26-integration-importPmsNLCustomerData | 3 | Simple |
| wf-aif-henryschein-int19-filefetcher-recurrence | 4 | Simple |
| wf-aif-henryschein-int19-integration-exportHenryScheinPO | 3 | Simple |
| wf-aif-jaggaer-api-datasender | 6 | Moderate |
| wf-aif-jaggaer-int05-integration-purchOrderImport | 3 | Simple |
| wf-aif-jaggaer-int06-integration-purchInvoiceImport | 3 | Simple |
| wf-aif-jaggaer-int07-filefetcher-recurrence | 2 | Simple |
| wf-aif-jaggaer-int07-integration-vendMasterExportIntegration | 3 | Simple |
| wf-aif-jaggaer-int08-filefetcher-recurrence | 2 | Simple |
| wf-aif-jaggaer-int08-integration-exportPaymentStatus | 3 | Simple |
| wf-aif-mercur-int17-filefetcher-recurrence | 2 | Simple |
| wf-aif-mercur-int17-integration-exportFinancialData | 3 | Simple |
| wf-aif-opuscapita-int32-filefetcher-recurrence | 2 | Simple |
| wf-aif-opuscapita-int32-integration-masterDataExport | 3 | Simple |
| wf-aif-opuscapita-int33-filefetcher-recurrence | 2 | Simple |
| wf-aif-opuscapita-int33-integration-importVendorInvoices | 2 | Simple |
| wf-aif-pms-int15-filefetcher-recurrence | 2 | Simple |
| wf-aif-pms-int15-integration-imprtPMSFrenda | 3 | Simple |
| wf-aif-successfactors-int28-filefetcher-recurrence | 2 | Simple |
| wf-aif-successfactors-int28-integration-importNLVendorData | 3 | Simple |
| wf-aif-tagetik-int09-filefetcher-recurrence | 2 | Simple |
| wf-aif-tagetik-int09-integration-consolidationDataExport | 3 | Simple |