Statement of Work to the Master Service Agreement

This Statement of Work (“Statement of Work” or “SOW”) is made on 16 June 2025 (“Effective Date”) between

Colosseum AG, Talstrasse 70, 8001 Zurich, Switzerland

(«Colosseum»)

and

Sonrisa Informatikai Kft, 1038 Budapest, Népfürdő u. 22., Hungary

(«Service Provider»)

(Colosseum and Service Provider together the «Parties» and each a «Party»)

- General

Upon execution, this SOW is appended to and governed by the Master Service Agreement dated 16 June 2025 between Service Provider and Colosseum (“MSA”). Capital terms and abbreviations used but not defined herein shall have the same meaning as set out in the MSA.

- Scope of the SOW

Service Provider shall conduct a comprehensive audit and optimization of Colosseum's Azure Logic Apps that support data exchange for Microsoft Dynamics 365, with the objective of resolving intermittent issues and reliability concerns

  - The following tasks shall be performed as part of the Services:

- Technical discovery session with Colosseum's ERP team and stakeholders

- Review of current Azure Logic Apps architecture and workflow designs

- Collection and analysis of historical performance data, logs, and error patterns

- Documentation of the current infrastructure

- Recommendations for addressing identified issues and general optimization opportunities

Deliverable: Comprehensive technical documentation report containing the complete analysis of the existing system, identified issues, root cause analysis, and actionable recommendations for resolving current problems.

- Compensation & Payment Terms

  - Service Provider shall provide the Services on a fixed-price basis with total price being 12’000.00 EUR (“Fixed Total Price”). The total price is calculated based on an estimated 22  days of work, with a flat daily rate of 546 EUR. Such daily rate shall be referenced throughout this SOW as the basis for cost estimation and invoicing. This budget framework may be exceeded with mutual agreement of the Parties.

| Role | Daily Rate(net €) |
| --- | --- |
| Cloud Architect | €691 |
| Lead Cloud Engineer | €624 |
| Senior Cloud Engineer | €571 |
| Expert Cloud Engineer | €450 |
| Junior Cloud Engineer | €339 |

  - Colosseum shall pay an advance payment of 50% of the Fixed Total Price within 15 days from the Effective Date of this SOW. The remaining 50% of the Fixed Total Price shall be paid within 30 days from the date of receipt of the final invoice which shall be issued after the completion of the Services and subject to Colosseum’s approval of a certificate of completion.

  - The Services shall be performed by a dedicated team provided by the CPS team, consisting of professionals with varied expertise to ensure optimal workload distribution. The team will operate on demand, optimizing task allocation to ensure efficient project delivery. A senior team member will act as the single point of responsibility, ensuring streamlined communication and accountability throughout the duration of this SOW.

- Term and Termination

  - This SOW is effective as of the SOW Effective Date and shall remain valid until 16 July 2025.

  - Either Party may terminate this SOW as agreed in the MSA.

  - Service Provider shall refund Colosseum any excess prepaid fees for the affected Services that were not performed prior to the effective date of termination.

This SOW is executed by the Parties’ duly authorised officers or representatives, as follows:

Colosseum AG

_______________________				_______________________

Name: Daniel Fehr					Name: Raoul Dias

Title: CFO						Title: Chief HR & Legal Officer

Date:							Date:

Sonrisa Informatikai Kft.

_______________________

Name:	Szurdi Miklós

Title: CEO

Date: