Statement of Work No. 02 to the Master Service Agreement

This Statement of Work (“Statement of Work” or “SOW”) is made on  27 October 2025 (“Effective Date”) between

Colosseum AG, Talstrasse 70, 8001 Zurich, Switzerland

(«Colosseum»)

and

Sonrisa Informatikai Kft, 1038 Budapest, Népfürdő u. 22., Hungary

(«Service Provider»)

(Colosseum and Service Provider together the «Parties» and each a «Party»)

- General

Upon execution, this SOW is appended to and governed by the Master Service Agreement dated 16 June 2025 between Service Provider and Colosseum (“MSA”). Capital terms and abbreviations used but not defined herein shall have the same meaning as set out in the MSA.

- Scope of the SOW

The scope of this engagement focuses on implementing short-term corrective and performance improvement measures to stabilize the current integration workflows. The planned activities include:

- Resolving performance bottlenecks by separating the outbound integration trigger for each integration.

- Correcting logical errors in the INT02 bankStmtImport process, specifically addressing the incorrect status update triggered after failed file transformations.

- Adjusting the file transformation pattern by disabling the asynchronous mode and validating behavior with large files.

- Implementing retry logic for the Function App call to improve reliability and error handling.

These activities are intended to address immediate system stability and performance needs. Broader architectural enhancements and long-term optimization measures will be defined and executed in a subsequent phase.

- Compensation & Payment Terms

  - The Service Provider shall deliver the Services on a time and material basis, using a flat daily rate of 546 EUR. The estimated effort for the engagement is 10 days, resulting in a projected total cost of 5460 EUR (the “Budget Cap”). While actual invoicing will reflect the time spent, the total amount invoiced shall not exceed the Budget Cap without the prior written consent of both Parties. This daily rate shall serve as the reference for all time-based calculations and invoicing under this SOW.

  - Following the completion of the work, the Contractor shall issue a timesheet at the end of each calendar month summarizing that month, which includes the actual time spent and the corresponding fee calculated based on the hourly rate specified above. The timesheet issued by the Contractor shall serve as the basis for the Certificate of Completion. The Contractor is entitled to issue an invoice based on the Certificate of Completion approved by the Client.

  - The Services shall be performed by a dedicated team provided by the CPS team, consisting of professionals with varied expertise to ensure optimal workload distribution. The team will operate on demand, optimizing task allocation to ensure efficient project delivery. A senior team member will act as the single point of responsibility, ensuring streamlined communication and accountability throughout the duration of this SOW.

- Term and Termination

  - This SOW is effective as of the SOW Effective Date and shall remain valid until 27 October 2025.

  - Either Party may terminate this SOW as agreed in the MSA.

  - Service Provider shall refund Colosseum any excess prepaid fees for the affected Services that were not performed prior to the effective date of termination.

This SOW is executed by the Parties’ duly authorised officers or representatives, as follows:

Colosseum AG

_______________________				_______________________

Name: Daniel Fehr					Name: Raoul Dias

Title: CFO						Title: Chief HR & Legal Officer

Date:							Date:

Sonrisa Informatikai Kft.

_______________________

Name:	Szurdi Miklós

Title: CEO

Date: