3nd Statement of Work to the Master Service Agreement

This 3nd Statement of Work (“Statement of Work” or “SOW”) is made effective as of  29 January 2026 (“Effective Date”) between

Colosseum AG, Talstrasse 70, 8001 Zurich, Switzerland

(«Colosseum»)

and

Sonrisa Informatikai Kft, 1038 Budapest, Népfürdő u. 22., Hungary

(«Service Provider»)

(Colosseum and Service Provider together the «Parties» and each a «Party»)

- General

Upon execution, this SOW is appended to and governed by the Master Service Agreement dated 16 June 2025 between Service Provider and Colosseum (“MSA”). Capital terms and abbreviations used but not defined herein shall have the same meaning as set out in the MSA.

- Scope of the SOW

2.1 	Service Provider shall implement agreed long-term stabilization, scalability, and cost-optimization improvements for Colosseum Dental’s Azure-based integration platform:

Scope includes:

- Restructuring existing integration workflows to improve reliability and scalability by:

  - Reducing reliance on high-frequency Storage Table queries

  - Archiving completed and historical records

  - Introducing queue-based processing for file consumption

  - Using Storage Tables as the single source of truth for integration state

  - Using Blob Storage exclusively for file storage

- Improving workflow robustness by:

  - Enhancing error handling in integration workflows

  - Fixing and hardening status update logic

  - Ensuring correct handling of already-processed or missing files to prevent stalled executions

- Implementing cost-optimization measures in non-production environments by:

  - Identifying and removing unused or unnecessary resources

  - Consolidating test environments where appropriate

  - Migrating to more cost-efficient service plans where technically feasible

2.2 	The Services shall be performed by a dedicated team provided by the Service Provider's team, consisting of professionals with varied expertise to ensure optimal workload distribution. The team will operate on demand, optimizing task allocation to ensure efficient project delivery. A senior team member will act as the single point of responsibility, ensuring streamlined com-munication and accountability throughout the duration of this SOW.

- Compensation & Payment Terms

  - The Service Provider shall deliver the Services on a time and material basis, using a flat daily rate of 546 EUR. The estimated effort for the engagement is 54 working days, resulting in a total estimated cost of 29,484 EUR (the “Budget Cap”). Notwithstanding the time and material basis, the total amount invoiced under this SOW shall not exceed the Budget Cap without Colosseum’s prior written consent. The Services shall be deemed accepted based on time reporting and execution of the scope unless objections are raised in writing.

  - All invoicing shall be calculated using the daily rate and shall accurately reflect the actual time spent on the Services. Together with each invoice, during the engagement period, the Service Provider shall submit detailed timesheets containing the actual time spent and description of activities, and the corresponding fees calculated at the daily rate specified in Clause 3.1 above. Payment shall be as specified in Clause 2.2 of the MSA.

- Data Protection

For the performance of the Services, the Service Provider will process personal and act as a data processor on behalf of and under the instructions of Colosseum, acting as a data controller. In accordance with the terms of Clause 6 of the MSA, the details of Service Provider’s processing activities are specified according to Schedule 1 of the DPA attached to this SoW as Annex 1.

- Term and Termination

  - This SOW is effective as of the SOW Effective Date and shall remain in effect until terminated by either Party upon 30 days prior written notice to the other Party.

  - Service Provider shall refund Colosseum any excess prepaid fees for the affected Services that were not performed prior to the effective date of termination.

This SOW is executed by the Parties’ duly authorised officers or representatives, as follows:

Colosseum AG

_______________________				_______________________

Name: Daniel Fehr					Name: Raoul Dias

Title: CFO						Title: Chief HR & Legal Officer

Date:							Date:

Sonrisa Informatikai Kft.

_______________________

Name:	Szurdi Miklós

Title: CEO

Date:

- Annex 1

- SCHEDULE 1 TO THE DPA

- DETAILS of processing of personal data

This Schedule 1 includes certain details of the Processing of the Personal Data as required by Article 28(3) GDPR.

Subject matter and duration of the Processing of Personal Data

The subject matter and duration of the Processing of the Personal Data are set out in the Principal Agreement, as supplemented by this Agreement.

The nature and purpose of the Processing of Personal Data

As part of the integration process, Personal Data may be processed for the following purposes:

- System Integration Testing: Using sample datasets to validate system connectivity and data accuracy.

- Transaction Processing & Audit Logging: Ensuring secure logging and tracking of financial transactions.

The categories of Data Subject to whom the Personal Data relates

Personal Data processed as part of the integration may relate to the following categories of data subjects:

- Suppliers & Vendors – Business partners interacting with the financial system.

- Clients / Patients – If financial transactions involve customer payments or invoices.

The types of Personal Data to be Processed

The following categories of Personal Data may be processed within the scope of the integration:

- Financial Transaction Data – Invoices, payment records, bank account details, transaction history.

- Client Payment Data (if applicable) – Customer billing details, invoice records, payment confirmations.