Client Name: MVMI
Industry: Energy (Gas and Electricity Billing and Account Management)
Project Manager:  No appointed PM | support from Bence Kárai
Tech Lead: Szacsúri László

## Enabling Seamless Digital Transformation: Migrating MVMI’s OMNI Middleware from Monolith to OpenShift-Based Microservices

## Context and Background of the Client

MVMI is one of Hungary’s leading energy providers, responsible for managing gas and electricity billing, customer servicing, and account management for more than 3 million commercial and household clients nationwide.

At the heart of MVMI’s operations lies OMNI, a middleware and front-end platform developed over the last five years by the vendor 4Sales. OMNI serves as a critical API gateway and customer-facing layer, connecting an SAP backend to digital touchpoints such as mobile apps, call centers, and self-service portals. As a high-volume system underpinning every household’s ability to self-service in Hungary, OMNI has been indispensable.

Yet, its reliance on a traditional monolithic on-premises architecture limited scalability, release agility, and operational resilience. Recognizing the growing pressure to modernize, MVMI launched a multi-year transformation to replatform OMNI into an agile, microservices-based ecosystem built on OpenShift, with future migration to cloud environments.

## The Challenge

MVMI embarked on this transformation journey, facing a set of complex and high-stakes challenges:

- Legacy Infrastructure: OMNI was deployed on a traditional on-premises server cluster, limiting performance and scalability.

- Monolithic Constraints: Release cycles were restricted to quarterly deployments, slowing innovation and keeping updates bulky.

- Operational Risks: Insufficient testing and monitoring posed stability issues during peak traffic or critical rollouts. In practice, business UAT environments often blocked technical load testing until just before releases.

- Organizational Silos: Teams across infrastructure, operations, support, security, and networks operated in isolation, slowing decisions and creating bottlenecks. The network team, for example, was the only one authorized to change firewall or routing rules.

- Expertise Gaps: After years of planning, MVMI lacked the in-house DevOps skills to effectively execute a microservices migration. Internal ops teams had no prior OpenShift knowledge, requiring external support and training.

These challenges threatened the reliability of Hungary’s national energy servicing infrastructure, especially for critical releases involving data access layer migrations potentially affecting millions of households.

## The Solution

To bridge these gaps, our team partnered with MVMI to provide OpenShift infrastructure build-out, DevOps consulting, and organizational enablement. MVMI, in collaboration with 4Sales, performed the architectural transformation and application refactoring to microservices.

The initiative was designed around a phased, incremental approach that reduced risk while building long-term resilience. Key elements of the solution included:

- Establishing new OpenShift-based environments (test, staging, and production) to support gradual migration, including dedicated setups for load testing.

- Training internal teams on DevOps and agile methodologies, ensuring knowledge transfer and self-sufficiency. We also reviewed architectural documents and flagged risks related to the deployment approach, even though it was too late to redesign core plans.

- Introducing a unified monitoring and instrumentation stack for visibility across both legacy and microservices components, implemented step by step with MVMI’s own staff.

- Implementing side-by-side infrastructure to allow the monolith and microservices to operate concurrently during transition, supported by L-shaped routing between the two systems.

- Creating a tailored hypercare service model to provide expert support during critical releases. This was a new service created specifically for MVMI, including 24/7 coverage.

This combined strategy ensured stability for current operations while accelerating MVMI’s journey toward agile, scalable, and cloud-ready infrastructure.

## Implementation Highlights

- Phased Environment Builds: Designed and deployed OpenShift environments for testing, staging, and production, with scalability validated for up to 600 requests per minute.

- Unified Monitoring Stack: Rolled out integrated tools including Grafana, Prometheus, OpenTelemetry, Jaeger, and Kibana to centralize metrics, logs, and traces across monolith and microservices.

- Release Acceleration: Enabled a shift from quarterly releases to bi-weekly/monthly updates, successfully supporting three major releases in under one year.

- Hypercare Services: Delivered 24/7 operational support during rollouts, fine-tuning Java threading, queuing, and logging to resolve issues in real time.

## Key Features and Processes

- Microservices Decomposition: The client and 4Sales transitioned monolith components into modular data access services acting as SAP proxies, improving scalability and security. Our role was to provide the OpenShift hosting environment..

- Side-by-Side Migration: Introduced L-shaped routing to allow parallel operation of monolith and microservices, enabling gradual cutover without downtime.

- Agile Release Pipeline: Leveraged OpenShift containerization with CI/CD practices to support Java and Angular applications, moving toward continuous delivery. Smaller updates became possible after splitting monolithic services.

- Testing and Validation: Established dedicated load testing environments to simulate peak usage and ensure system reliability. Due to business UAT constraints, technical tests were often limited, requiring last-minute adjustments during go-live.

- Organizational Assessment: Conducted a DevOps maturity analysis across MVMI’s verticals, offering restructuring recommendations to streamline approvals and adoption.

## Overcoming Challenges

Our team navigated several obstacles, including MVMI's fragmented organizational structure, which slowed decision-making and rollouts due to dependencies on multiple groups (e.g., network teams for rule changes). We addressed this by escalating recommendations to director level through consulting sessions, prioritizing system rollouts over simultaneous cultural shifts to avoid overload.

Technical challenges, such as insufficient pre-release load testing due to environment contention (business UAT occupying test setups for two months), led to hectic August deployments; we mitigated this with on-the-fly config optimizations during hypercare, resolving Java defaults for threading and queuing over a four-day weekend.

External system configuration gaps were overcome by stepping in as the primary troubleshooter, using the unified monitoring stack to diagnose issues in real-time, ensuring stability despite initial delays in symptom identification (Revision to remove "WebStar's stock configurations").

The transformation faced both technical and organizational hurdles:

- Fragmented Structures: Siloed teams slowed progress. To address this, we escalated recommendations to senior leadership and focused first on stabilizing rollouts before driving broader cultural change.

- Load Testing Limitations: Shared business UAT environments restricted pre-release validation. During August deployments, our hypercare service provided live optimization, ensuring stability despite gaps.

- External Dependencies: Specific default configurations from external systems created risks (Revision to remove "Stock configurations from external vendors (e.g., WebStar)"). We stepped in as primary troubleshooters, leveraging monitoring tools to resolve issues in real time.

Through proactive interventions, we turned potential rollout risks into controlled, stable outcomes, earning strong recognition from MVMI leadership.

## The Results

### Measurable Outcomes

- Release Frequency: Reduced deployment cadence from quarterly to bi-weekly/monthly, enabling faster delivery of business-critical updates, and three major releases within the first year.

- Scalability Proven: Validated handling of 300–600 requests per minute, with optimizations ensuring resilience under peak loads,

- Operational Environments: Successfully built and stabilized test, staging, and production clusters in weeks rather than months, including additional testing environments created in later phases.

- System Stability: Achieved uninterrupted service across 3+ million accounts post-August rollout, with no major incidents reported.

### Business Impact

- Enhanced operational resilience and minimized downtime risks in Hungary’s national energy servicing platform.

- Accelerated billing and account management processes through reduced SAP dependency.

- Increased agility in delivering new customer-facing features and regulatory updates.

- Strengthened MVMI’s positioning as a modern, future-ready energy provider.

### Client Benefits

- Knowledge Transfer: Internal teams gained DevOps and OpenShift expertise, reducing reliance on external vendors.

- Risk Mitigation: Hypercare support ensured smooth rollouts during high-stakes releases.

- Strategic Guidance: Delivered a roadmap for organizational agility and long-term IT modernization.

- Scalability and Future-Readiness: Established the foundation for eventual cloud migration and cost-efficient operations.

## Conclusion

The OMNI modernization  project represents a significant milestone in MVMI’s digital transformation journey. By transitioning from a monolithic on-premises setup to a microservices-enabled, OpenShift-based infrastructure, MVMI not only modernized its technical foundations but also gained the agility and resilience needed for long-term growth.

Through a balance of technical delivery, DevOps enablement, and hypercare support, the initiative delivered accelerated releases, proven scalability, and stable operations—positioning MVMI to continue evolving toward a cloud-first future.

## The Collaboration

This success was the result of close collaboration between MVMI, 4Sales (who executed the application refactoring and microservices decomposition), and our expert teams. By providing the OpenShift platform and operational support and working side by side with infrastructure, operations, and application groups, we built trust and ensured alignment at every stage.

Regular director-level escalations provided strategic clarity, while hands-on sessions - from environment builds to troubleshooting during hypercare - cemented mutual respect and shared accountability. The partnership began with a simple request for OpenShift support but grew into architectural consulting, organizational assessment, and long-term trust.

## What’s Next?

MVMI is continuing its transformation journey with several next steps:

- Ongoing Support: Continued maintenance and optimization of OpenShift environments, including test infrastructure.

- Expanded Initiatives: Exploration of additional IT modernization projects, including code reviews, system migrations, and architectural consulting.

- Cloud Migration Roadmap: Preparation for full-scale cloud transition to unlock greater cost efficiency and innovation potential.

With these developments, MVMI is set to become a benchmark for digital resilience and agility in the energy sector.

## Draft Client Feedback

## Long Version

English

“Upgrading OMNI, our core customer-facing and integration platform, was essential to advancing MVMI’s long-term digital strategy. OMNI connects our SAP systems with key customer channels, so ensuring its stability and scalability was critical to maintaining reliable service for millions of users.

Through a structured migration to OpenShift-based microservices, we gained the ability to release updates faster, improve visibility through unified monitoring, and strengthen overall system resilience. The dedicated support we received from the Sonrisa team during major rollouts provided an extra layer of confidence, helping us maintain uninterrupted service even during complex deployments.

This project has significantly reduced operational risks, increased our agility, and equipped our teams with the expertise to continue advancing toward cloud readiness and long-term digital transformation.”

Hungarian

„Az OMNI, az ügyfelekkel való kapcsolattartás és integráció központi platformjának frissítése elengedhetetlen volt az MVMI hosszú távú digitális stratégiájának előmozdításához. Az OMNI összeköti SAP rendszereinket a legfontosabb ügyfélcsatornákkal, ezért stabilitásának és skálázhatóságának biztosítása kritikus fontosságú volt a több millió felhasználó számára nyújtott megbízható szolgáltatás fenntartása szempontjából.

Az OpenShift-alapú mikroszolgáltatásokra való áttérés révén gyorsabban tudjuk kiadni a frissítéseket, egységes monitorozással javítottuk az átláthatóságot, és összességében megerősítettük a rendszer ellenálló képességét. A Sonrisa csapata által nyújtott dedikált támogatás bizalmat adott, így a legösszetettebb bevezetések idején is zavartalan szolgáltatást tudtunk fenntartani.

Ez a projekt jelentősen csökkentette az operatív kockázatokat, növelte rugalmasságunkat, és felkészítette csapatainkat a felhőalapú működésre való átállás és a hosszú távú digitális átalakulás folytatásához szükséges szakértelemmel.”

## Short Version

English

"The OMNI migration was a major milestone for MVMI. Moving from a monolithic on-premises setup to OpenShift microservices improved our resilience, accelerated release cycles, and ensured stability for millions of customers. This project laid the foundation for our continued digital and cloud transformation."

Hungarian

„Az OMNI migráció jelentős mérföldkő volt az MVMI számára. A monolitikus on-premise setup-ról az OpenShift mikroszolgáltatásokra való áttérés javította rugalmasságunkat, felgyorsította a release ciklusokat, és biztosítja a stabilitást több millió ügyfelünk számára. Ez a projekt volt az alapja, a katalizátora a folyamatos digitális és felhőalapú átalakulásunknak.”